## Slide 1: Title Slide

## Slide 2: Current Architecture Overview
• JSP based application running on Ant server
• Separate JSP and JavaScript files
• Some Java code embedded inside JSP pages
• Core business logic in Java classes
• Database communication via Java to PL/SQL
• Monolithic architecture structure

## Slide 3: Current System Flow
Browser → JSP Pages → Embedded Java Logic → Java Classes → PL/SQL → Database
Tightly coupled layers make scaling and modernization difficult.

## Slide 4: Key Challenges in Existing System
• Tight coupling between UI and backend logic
• Business logic partially embedded in JSP
• Difficult to scale or reuse services
• Hard to integrate with modern frontend frameworks
• Maintenance complexity due to monolithic structure

## Slide 5: Modernization Strategy
Goal: Modernize system without breaking existing functionality
• Extract backend logic into Servlet based REST APIs
• Reuse existing Java service classes
• Keep database connectivity unchanged initially
• Gradually decouple UI and backend

## Slide 6: Proposed Target Architecture
Angular UI
↓
REST APIs (Servlet Layer)
↓
Existing Java Business Logic
↓
PL/SQL Procedures
↓
Database

## Slide 7: REST API Exposure Strategy
• Identify data currently retrieved by JSP
• Move that logic into Servlet endpoints
• Create REST APIs returning JSON
• Maintain existing Java service classes
• Enable external frontend consumption

## Slide 8: Angular Frontend Integration
• Angular consumes REST APIs
• UI separated from backend logic
• Faster UI development
• Improved scalability and maintainability
• Easier future upgrades

## Slide 9: Benefits of the New Architecture
• Modular architecture
• Backend services reusable across platforms
• Improved maintainability
• Better scalability
• Easier migration to microservices in future

## Slide 10: Migration Roadmap
Phase 1 – Architecture assessment
Phase 2 – Extract backend logic
Phase 3 – Develop REST API layer
Phase 4 – Integrate Angular frontend
Phase 5 – Gradual JSP decommission

## Slide 11: Risk Mitigation & Backward Compatibility
• Existing JSP application continues running
• Backend logic reused
• Incremental API development
• Parallel validation during migration
• Low-risk modernization approach

## Slide 12: Conclusion
The modernization approach ensures minimal disruption while enabling
a scalable and modern architecture using REST APIs and Angular frontend.